Project Proposal

Only fill in if you answer yes to one or more:

- central comms

- £500 in staff time or costs (£25 per hour staffing), or

- if staffing needs stretch beyond your team

Documents need to be uploaded to the P&D channel here.

Pitches should be presented to the P&D meeting and be sent to Jo and Peter by 9am that morning.

File names should clearly indicate status: Pending_, Approved_, Updated.

Eg: Updated_Pending_EALC online conference.doc

| Overview |  |  |
| --- | --- | --- |
| Project title: | MP Church Impact Email Toolkit |  |
| Project lead: | Mark Gilmore |  |
| Project sign off: | Danny Webster | Tim Coysh |
| To be consulted: | John Goddard | Alicia Edmund |
| To be informed: | John Gibson | Kitan Tinker |
|  | Theresa Stone | Paul Berry |

| Key questions |  |
| --- | --- |

| What is this project? (brief summary/outline) | This project would create a simple online advocacy and communications tool enabling churches across the UK to easily inform their local MP about the practical and social contribution they make within their constituency. The tool would guide churches through a short multi-step process where they can: - identify their local MP through postcode lookup; - provide basic church information; - select from a wide range of community activities and ministries; - add rough participation or engagement figures; - include a short personalised message; - generate and send a professionally formatted email directly to their MP. The overall objective is to help policymakers better understand the breadth of church-led social action taking place across the country, while also strengthening direct relationships between churches and elected representatives. The tool would function both as: - a grassroots advocacy mechanism; and - a data and relationship-building opportunity for future parliamentary engagement and an online catalogue of church activities. See tool mock-up here |
| --- | --- |
| Is this project part of a bigger EA initiative? | No |
| Which of the 7 ways does this come under? | Tell great stories |
| Who is this project aimed at (target audience) | Church Leaders and Parliamentarians |
| Where on the membership journey does this sit? What are the membership exclusive opportunities? | This tool will only be available primarily for member churches. However there is scope for it to be distributed to a wider audience to lower barriers to participation. An email should be sent out to all church members encouraging them to fill in the form if they wish. |
| What are the elements of content? | - Suggested wording prompts - FAQs - Data protection explanations - “Why this matters” messaging - Guidance on writing constructive messages to MPs Potential Categories - - Food banks - Warm spaces - Debt advice - Community cafes - Housing support - Homeless outreach - Toddler groups - Youth clubs - Holiday clubs - School partnerships - Mentoring - Homework clubs - Mental health support - Addiction recovery - Bereavement support - Elderly support - Asylum and refugee support - English classes - Counselling - Chaplaincy - Prison ministry - Environmental / green projects - Hosting local groups - Local Government forums - Volunteering partnerships |
| What are the channels for delivery and marketing? | - Evangelical Alliance website - Dedicated landing page - Article explanation - Email to all church leaders Marketing – - Social media posts - Cross Section promotion? - Feature in newsletters? |
| Are there advertising/sponsorship opportunities? | No. |

| Dates |  |  |  |  |
| --- | --- | --- | --- | --- |
| Go live: | January 2027 |  |  |  |
| Key dates post launch: | Finish content writing | Finish tool construction | Go live | Continue to promote until |
|  | July 2026 | October 2026 | January 2027 | April 2027 |
| Duration of project: | 10 months |  |  |  |

| Impact |  |  |
| --- | --- | --- |
| Why is this important? What need/problem is this meeting? | One of the major challenges in public policy engagement is that policymakers often lack visibility of the everyday work churches undertake within their constituencies. Churches frequently provide extensive and practical social, relational and pastoral support within communities, yet much of this work remains invisible at parliamentary level. Many MPs only hear from Christians / churches: - during political controversy; - around ethical campaigning; - or when problems arise. |  |
| What does success look like? | 350 church leaders use the tool We set up over 15-20 meetings with MPs that we would not otherwise speak to as a result of the emails |  |
| What are the expected measurable outcomes? | 200-500 responses | Increased MP awareness of local church activity |
|  | Churches represented across 100+ different constituencies | Increased engagement with MPs |

| Operations |  |  |
| --- | --- | --- |
| Cost | Below 60 hours of staff time – Design and development costs |  |
| Budget area (code) | 5304 – England Advocacy Projects |  |
| Staffing allocation – who and how much time? | Mark – 20 hours Tim – 30 hours Other comms support – 5 hours |  |
| Is a case for support needed? | No |  |